Center: FAT 2

590 Cach Mang Thang Tam street, District 3, HCM city

**TASK SHEET**

**“WEB SITE FASHION SHOP”**

Faculty: Duong Trong Phu Son

Batch No: F3-13-1312-T0

Group No: Group 1

Members:

|  |  |
| --- | --- |
| Full Name | Roll No. |
| Nguyen Canh Khanh Trinh(Leader) | Student780645 |
| Luong Tan Chuc | Student777751 |
| Pham Tan Yen | Student785557 |
| Tran Duc Hoa | Student597312 |
| Doan Dinh Huy | Student785889 |
| Tran Minh Phat | Student812170 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Ref. No 1** | | **Date of Preparation of Activity Plan** | | | | |
| **Sr. No** | **Task** | **Start Date** | **End Date** | **Actual Days** | **Member’s name** | **Status** |
| 1 | Introduction | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 2 | Existing Scenario | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 3 | Customer Requirement Specification | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 4 | Functional Requirement Specification | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 5 | System Requirements | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 6 | Development Software | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 7 | Technology | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 8 | Scope of work | 03/08/2015 | 06/08/2015 | 03 | All of Team | FINISH |
| 9 | Use case and sequence diagram | 07/08/2015 | 13/08/2015 | 07 | All of Team | FINISH |
| 10 | Entity relationship diagram | 07/08/2015 | 13/08/2015 | 07 | All of Team | FINISH |
| 11 | Database relationship | 14/08/2015 | 23/08/2015 | 10 | All of Team | FINISH |
| 12 | Table definition | 14/08/2015 | 23/08/2015 | 10 | All of Team | FINISH |
| 13 | Other constrains | 14/08/2015 | 23/08/2015 | 10 | All of Team | FINISH |
| 14 | Sitemap | 14/08/2015 | 23/08/2015 | 10 | All of Team | FINISH |
| 15 | GUI design | 14/08/2015 | 23/08/2015 | 10 | All of Team | FINISH |
| 16 | User View Popular Products | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 17 | User View New Products | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 18 | User View  Detail Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 19 | User View Related Products | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 20 | Staff View List Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 21 | Staff View Detail Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 22 | Staff Add new Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 23 | Staff Modify Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 24 | Staff Delete Product | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 25 | Staff View Product Sold Out | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 26 | Staff Increase Product Quantity | 14/08/2015 | 23/08/2015 | 10 | Tran Minh Phat | FINISH |
| 27 | User Register as member | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 28 | User Login | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 29 | User Logout | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 30 | User View Profile | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 31 | User Change Profile | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 32 | User Change Password | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 33 | Staff Login | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 34 | Staff Logout | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 35 | Staff Change Password | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 36 | Staff Add New Brands | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 37 | Staff View List Brands | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 38 | Staff Modify Brands | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 39 | Staff Delete Brands | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 40 | User View Product List In Brands | 14/08/2015 | 23/08/2015 | 10 | Luong Tan Chuc | FINISH |
| 41 | User Feedback | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 42 | Staff View List Feedbacks | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 43 | Staff View Detail Feedbacks | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 44 | Staff Delete Feedbacks | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 45 | User Post Comment | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 46 | User View List Comment | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 47 | Staff View List Comment | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 48 | Staff Delete Comment | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 49 | Staff Accept / Decide Comment | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 50 | Staff View Admin List | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 51 | SysAdmin Set Admin, Set User | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 52 | Staff View Customer List | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 53 | Staff View Customer Detail | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 54 | Staff Delete Customer | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 55 | Staff View Potential Customers | 14/08/2015 | 23/08/2015 | 10 | Doan Dinh Huy | FINISH |
| 56 | User View News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 57 | Staff View List News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 58 | Staff Add News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 59 | Staff Modify News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 60 | Staff View Detail News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 61 | Staff Delete News Category | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 62 | User View List News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 63 | User View Detail News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 64 | Staff View List News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 65 | Staff Add News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 66 | Staff View Detail News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 67 | Staff Modify News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 68 | Staff Delete News | 14/08/2015 | 23/08/2015 | 10 | Pham Tan Yen | FINISH |
| 69 | User View List Category | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 70 | User View Product In Category | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 71 | Staff View Categories | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 72 | Staff Add New Category | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 73 | Staff Modify Category | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 74 | Staff Delete Category | 14/08/2015 | 23/08/2015 | 10 | Tran Duc Hoa | FINISH |
| 75 | User Add To Cart | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 76 | User Update Product In Cart | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 77 | User Remove Product In Cart | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 78 | User Check Out | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 79 | User View Order History | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 80 | User Cancel Order | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 81 | Staff View List Order | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 82 | Staff View Order Detail | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 83 | Staff Change Status Of Order | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 84 | Staff Remove Order | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 85 | Staff View List Order Of User | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 86 | Staff View Monthly Best Selling | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 87 | User Search Product | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 88 | User Filter Product | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 89 | Staff View System Statitics | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 90 | User Forget Password | 14/08/2015 | 23/08/2015 | 10 | Nguyen Canh Khanh Trinh | FINISH |
| 91 | Task sheet | 03/08/2015 | 23/08/2015 | 30 | Nguyen Canh Khanh Trinh | FINISH |

|  |  |
| --- | --- |
| Leader | Faculty |
|  |  |
|  |  |
| Nguyễn Cảnh Khánh Trình | Dương Trọng Phú Sơn |